Infernal Ascent V2
Demo Asset + System Tracker

Production document for separating art, logic, data, and integration work

# 1. Purpose

This tracker converts the current scaffold into a controlled production plan. It lists the missing systems and missing assets, assigns a production lane to each item, and defines an exact implementation order. Use it to prevent vague patches, uncontrolled feature expansion, and art/code confusion.

# 2. Status Values

| Status | Meaning |
| --- | --- |
| Missing | Needed for the demo; not currently present in usable form. |
| Placeholder | Exists as rough art/code/data but not demo-quality. |
| In Progress | Currently being built or tested. |
| Accepted | Works, fits direction, and can be committed/frozen temporarily. |
| Rework | Correct goal, but current implementation is not acceptable. |

# 3. Production Lanes

| Lane | Use When | Examples |
| --- | --- | --- |
| LOGIC | Behavior can be tested with placeholders. | Judgment meter, Q, ultimate, enemy stagger, forge effects. |
| ART | Gameplay depends on silhouette, spatial readability, UI layout, or visual footprint. | Enemy sprites, boss silhouette, room plates, hazard states. |
| DATA | Content is table/schema driven. | Patrons, boons, reward pools, forge marks, enemy stats. |
| INTEGRATION | Existing pieces must be connected in the playable loop. | Room plate + sockets; boon data + reward UI; boss art + boss AI. |
| AUDIO | Sound or music asset work. | Combat SFX, UI SFX, ambience, boss music. |

# 4. Exact Implementation Order

| # | Milestone | Lane | Goal | Acceptance |
| --- | --- | --- | --- | --- |
| 0 | Tracker and Folder Discipline | DATA | Create tracker docs/json/validator and folder discipline. | Everything has a status. |
| 1 | Combat Kit Design Lock | LOGIC | Spec light/heavy/Q/ultimate/meter/dash/cancel rules. | No ambiguity about player kit. |
| 2 | Combat Kit Logic Prototype | LOGIC | Implement combo, heavy, Q, ultimate, Judgment meter with placeholders. | Player stops being left-click-only. |
| 3 | Enemy Interaction Logic Pass | LOGIC | Rebuild enemy stagger/knockback/vulnerability around new kit. | First enemies teach different responses. |
| 4 | Patron Data Schema | DATA | Data model for patrons, boons, synergies, active run state. | Patrons load from data. |
| 5 | Two Patrons Per Run | LOGIC | Exactly two active patrons in each run. | Rewards pull from active patrons. |
| 6 | First Patron: Chain Saint | DATA/LOGIC | Implement 8 Chain Saint boons. | Build identity recognizable. |
| 7 | Second Patron: Furnace Mother + Synergy | DATA/LOGIC | Implement burn/ash boons + first synergies. | Two-patron synergy works. |
| 8 | Forge Marks Logic | LOGIC | Serrated Edge, Grave Weight, Ash Step. | Forge changes weapon behavior. |
| 9 | Weapon Ascension Logic | LOGIC | Martyr Blade, Warden Breaker, Ash Serpent Edge. | Mid-run evolution changes combat. |
| 10 | Choice UI Presentation | INTEGRATION | Reward/patron/forge/ascension cards. | No debug choice UI. |
| 11 | Enemy Art Batch 1 | ART | Ash Grunt, Cinder Lunger, Ember Spitter. | Enemies visually distinct. |
| 12 | Ash Intake Hall Real Room | ART/INTEGRATION | Room plate, collision, spawns, hazards, gates. | One room feels real. |
| 13 | Hazard Art States | ART | Idle/warning/active/cooldown visuals. | Danger language works visually. |
| 14 | Support Room Function + Art | INTEGRATION | Reward/fountain/shop/forge become presentable. | Support rooms worth entering. |
| 15 | Enemy Art Batch 2 | ART | Chainbound, Imp, Bell Wretch. | Six-enemy roster readable. |
| 16 | Remaining Combat Rooms | ART/INTEGRATION | Five remaining combat rooms. | Run no longer feels repeated. |
| 17 | Blind Judge + Full Synergies | DATA/LOGIC | Third patron and remaining synergy pairs. | Multiple run identities exist. |
| 18 | Ash Warden Art + Arena | ART/INTEGRATION | Boss sprite, animations, arena, VFX. | Boss feels like a boss. |
| 19 | Hub Art + Progression Presentation | INTEGRATION | Hub station art and progression UI. | Hub feels like a place. |
| 20 | Audio Replacement | AUDIO/INTEGRATION | Replace procedural noise with usable SFX/music. | Audio supports gameplay. |
| 21 | QA / Balance / Packaging | INTEGRATION | Stabilize, export, README, controls. | Someone else can play it. |

# 5. Systems Tracker

| ID | System | Lane | Status | Priority | Need | Acceptance |
| --- | --- | --- | --- | --- | --- | --- |
| S-001 | Player Combat Kit Spec | LOGIC | Missing | P0 | Lock light combo, heavy, Q, ultimate, Judgment meter, dash/cancel rules. | Spec accepted; no ambiguity about player buttons. |
| S-002 | Judgment Meter | LOGIC | Missing | P0 | Meter gained from hits, kills, dodges/ripostes; spent by ultimate. | Visible in HUD; persists only during run; resets correctly. |
| S-003 | Q Ability: Penitent Riposte / Ashen Cleave | LOGIC | Missing | P0 | Skill-expression ability; riposte preferred, cleave fallback. | Works in combat with placeholder VFX and cooldown. |
| S-004 | Ultimate: Judgment Break | LOGIC | Missing | P0 | Full-meter execution slash with stagger/boss value. | Consumes meter, damages enemies, has readable windup/impact. |
| S-005 | Enemy Interaction Rebuild | LOGIC | Missing | P0 | Stagger, knockback, vulnerability windows, Q/ultimate reactions. | First three enemies teach different responses. |
| S-006 | Patron Data Schema | DATA | Missing | P0 | Patron, boon, synergy, active run patron structures. | Data loads cleanly; not hardcoded in UI scripts. |
| S-007 | Two Patrons Per Run | LOGIC | Missing | P0 | Each run has exactly two active patrons. | Reward pool uses active patrons plus neutral boons. |
| S-008 | Chain Saint Boon Set | DATA/LOGIC | Missing | P0 | 8 stagger/control/riposte boons. | A Chain Saint build is recognizable in gameplay. |
| S-009 | Furnace Mother Boon Set | DATA/LOGIC | Missing | P1 | 8 burn/ash/area-denial boons. | Furnace playstyle is distinct and synergizes with Chain Saint. |
| S-010 | Blind Judge Boon Set | DATA/LOGIC | Missing | P2 | 8 mark/verdict/execution/timing boons. | Judged state is visible and mechanically relevant. |
| S-011 | Patron Synergy Boons | DATA/LOGIC | Missing | P1 | Rare boons unlocked by active patron pairs. | At least Chain+Furnace synergies work. |
| S-012 | Forge Marks V1 | LOGIC | Placeholder | P0 | Serrated Edge, Grave Weight, Ash Step affect weapon behavior. | Forge visit changes combat for the run. |
| S-013 | Weapon Ascension Choice | LOGIC | Missing | P1 | Mid-run evolution into Martyr Blade, Warden Breaker, Ash Serpent Edge. | One of three ascensions meaningfully changes combat. |
| S-014 | Boon/Forge/Ascension UI Presentation | INTEGRATION | Missing | P1 | Non-debug card/menu presentation for choices. | Player understands choices without debug text. |
| S-015 | Room Plate / Authored Room Loader | INTEGRATION | Placeholder | P1 | Load room plate + sockets + collision mask. | One authored room plays correctly. |
| S-016 | Ash Warden Visual Integration | ART/INTEGRATION | Missing | P2 | Replace boss placeholder with real boss art/animations. | Boss feels like a boss, not a large test enemy. |
| S-017 | Audio Replacement Pass | AUDIO | Placeholder | P3 | Replace procedural noise with curated/usable SFX/music. | Important actions are readable through sound. |

# 6. Asset Tracker

## Player

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-P001 | player_q_riposte_4dir.png | ART | Missing | P1 | Directional Q/riposte animation or fallback skill animation. |
| A-P002 | player_ultimate_judgment_break_4dir.png | ART | Missing | P1 | Directional ultimate animation or strong impact pose. |
| A-P003 | vfx_player_dash_trail.png | ART | Missing | P1 | Readable dash trail aligned to isometric movement. |
| A-P004 | vfx_player_hit_spark.png | ART | Missing | P1 | Small hit feedback on player/enemy contact. |
| A-P005 | vfx_player_judgment_meter_gain.png | ART | Missing | P1 | Tiny gain pulse for Judgment meter. |
| A-P006 | vfx_player_ultimate_slash_4dir.png | ART | Missing | P1 | Large directional slash effect. |

## Enemy

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-E001 | ash_grunt_idle_4dir.png | ART | Missing | P1 | Ash Grunt idle_4dir sprite/asset. |
| A-E002 | ash_grunt_walk_4dir.png | ART | Missing | P1 | Ash Grunt walk_4dir sprite/asset. |
| A-E003 | ash_grunt_attack_warning_4dir.png | ART | Missing | P1 | Ash Grunt attack_warning_4dir sprite/asset. |
| A-E004 | ash_grunt_attack_active_4dir.png | ART | Missing | P1 | Ash Grunt attack_active_4dir sprite/asset. |
| A-E005 | ash_grunt_hit_4dir.png | ART | Missing | P1 | Ash Grunt hit_4dir sprite/asset. |
| A-E006 | ash_grunt_death_4dir.png | ART | Missing | P1 | Ash Grunt death_4dir sprite/asset. |
| A-E007 | ash_grunt_icon.png | ART | Missing | P1 | Ash Grunt icon sprite/asset. |
| A-E008 | cinder_lunger_idle_4dir.png | ART | Missing | P1 | Cinder Lunger idle_4dir sprite/asset. |
| A-E009 | cinder_lunger_crouch_warning_4dir.png | ART | Missing | P1 | Cinder Lunger crouch_warning_4dir sprite/asset. |
| A-E010 | cinder_lunger_lunge_4dir.png | ART | Missing | P1 | Cinder Lunger lunge_4dir sprite/asset. |
| A-E011 | cinder_lunger_recovery_4dir.png | ART | Missing | P1 | Cinder Lunger recovery_4dir sprite/asset. |
| A-E012 | cinder_lunger_hit_4dir.png | ART | Missing | P1 | Cinder Lunger hit_4dir sprite/asset. |
| A-E013 | cinder_lunger_death_4dir.png | ART | Missing | P1 | Cinder Lunger death_4dir sprite/asset. |
| A-E014 | cinder_lunger_icon.png | ART | Missing | P1 | Cinder Lunger icon sprite/asset. |
| A-E015 | ember_spitter_idle_4dir.png | ART | Missing | P1 | Ember Spitter idle_4dir sprite/asset. |
| A-E016 | ember_spitter_move_4dir.png | ART | Missing | P1 | Ember Spitter move_4dir sprite/asset. |
| A-E017 | ember_spitter_charge_warning_4dir.png | ART | Missing | P1 | Ember Spitter charge_warning_4dir sprite/asset. |
| A-E018 | ember_spitter_spit_attack_4dir.png | ART | Missing | P1 | Ember Spitter spit_attack_4dir sprite/asset. |
| A-E019 | ember_spitter_hit_4dir.png | ART | Missing | P1 | Ember Spitter hit_4dir sprite/asset. |
| A-E020 | ember_spitter_death_4dir.png | ART | Missing | P1 | Ember Spitter death_4dir sprite/asset. |
| A-E021 | ember_spitter_projectile.png | ART | Missing | P1 | Ember Spitter projectile sprite/asset. |
| A-E022 | ember_spitter_projectile_impact.png | ART | Missing | P1 | Ember Spitter projectile_impact sprite/asset. |
| A-E023 | ember_spitter_icon.png | ART | Missing | P1 | Ember Spitter icon sprite/asset. |
| A-E024 | chainbound_penitent_idle_4dir.png | ART | Missing | P2 | Chainbound Penitent idle_4dir sprite/asset. |
| A-E025 | chainbound_penitent_walk_4dir.png | ART | Missing | P2 | Chainbound Penitent walk_4dir sprite/asset. |
| A-E026 | chainbound_penitent_heavy_warning_4dir.png | ART | Missing | P2 | Chainbound Penitent heavy_warning_4dir sprite/asset. |
| A-E027 | chainbound_penitent_heavy_swing_4dir.png | ART | Missing | P2 | Chainbound Penitent heavy_swing_4dir sprite/asset. |
| A-E028 | chainbound_penitent_stagger_4dir.png | ART | Missing | P2 | Chainbound Penitent stagger_4dir sprite/asset. |
| A-E029 | chainbound_penitent_hit_4dir.png | ART | Missing | P2 | Chainbound Penitent hit_4dir sprite/asset. |
| A-E030 | chainbound_penitent_death_4dir.png | ART | Missing | P2 | Chainbound Penitent death_4dir sprite/asset. |
| A-E031 | chainbound_penitent_icon.png | ART | Missing | P2 | Chainbound Penitent icon sprite/asset. |
| A-E032 | furnace_imp_idle_4dir.png | ART | Missing | P2 | Furnace Imp idle_4dir sprite/asset. |
| A-E033 | furnace_imp_scuttle_4dir.png | ART | Missing | P2 | Furnace Imp scuttle_4dir sprite/asset. |
| A-E034 | furnace_imp_attack_warning_4dir.png | ART | Missing | P2 | Furnace Imp attack_warning_4dir sprite/asset. |
| A-E035 | furnace_imp_attack_active_4dir.png | ART | Missing | P2 | Furnace Imp attack_active_4dir sprite/asset. |
| A-E036 | furnace_imp_hit_4dir.png | ART | Missing | P2 | Furnace Imp hit_4dir sprite/asset. |
| A-E037 | furnace_imp_death_4dir.png | ART | Missing | P2 | Furnace Imp death_4dir sprite/asset. |
| A-E038 | furnace_imp_icon.png | ART | Missing | P2 | Furnace Imp icon sprite/asset. |
| A-E039 | bell_wretch_idle_4dir.png | ART | Missing | P2 | Bell Wretch idle_4dir sprite/asset. |
| A-E040 | bell_wretch_move_4dir.png | ART | Missing | P2 | Bell Wretch move_4dir sprite/asset. |
| A-E041 | bell_wretch_alarm_warning_4dir.png | ART | Missing | P2 | Bell Wretch alarm_warning_4dir sprite/asset. |
| A-E042 | bell_wretch_alarm_cast_4dir.png | ART | Missing | P2 | Bell Wretch alarm_cast_4dir sprite/asset. |
| A-E043 | bell_wretch_hit_4dir.png | ART | Missing | P2 | Bell Wretch hit_4dir sprite/asset. |
| A-E044 | bell_wretch_death_4dir.png | ART | Missing | P2 | Bell Wretch death_4dir sprite/asset. |
| A-E045 | bell_wretch_buff_or_alarm_vfx.png | ART | Missing | P2 | Bell Wretch buff_or_alarm_vfx sprite/asset. |
| A-E046 | bell_wretch_icon.png | ART | Missing | P2 | Bell Wretch icon sprite/asset. |

## Boss

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-B001 | ash_warden_idle_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B002 | ash_warden_walk_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B003 | ash_warden_melee_sweep_warning_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B004 | ash_warden_melee_sweep_attack_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B005 | ash_warden_chain_slam_warning_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B006 | ash_warden_chain_slam_attack_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B007 | ash_warden_lunge_warning_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B008 | ash_warden_lunge_attack_4dir.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B009 | ash_warden_phase_transition.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B010 | ash_warden_stagger.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B011 | ash_warden_hit.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B012 | ash_warden_death.png | ART | Missing | P3 | Ash Warden boss presentation asset. |
| A-B013 | ash_warden_boss_portrait.png | ART | Missing | P3 | Ash Warden boss presentation asset. |

## Room

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-R001 | ash_intake_hall_room_plate.png | ART | Missing | P1 | Authored isometric room plate for ash_intake_hall. |
| A-R101 | ash_intake_hall_collision_mask.json | DATA | Missing | P1 | Collision polygon / playable bounds for ash_intake_hall. |
| A-R002 | cinder_drain_room_plate.png | ART | Missing | P2 | Authored isometric room plate for cinder_drain. |
| A-R102 | cinder_drain_collision_mask.json | DATA | Missing | P2 | Collision polygon / playable bounds for cinder_drain. |
| A-R003 | furnace_vestibule_room_plate.png | ART | Missing | P2 | Authored isometric room plate for furnace_vestibule. |
| A-R103 | furnace_vestibule_collision_mask.json | DATA | Missing | P2 | Collision polygon / playable bounds for furnace_vestibule. |
| A-R004 | chain_reservoir_room_plate.png | ART | Missing | P2 | Authored isometric room plate for chain_reservoir. |
| A-R104 | chain_reservoir_collision_mask.json | DATA | Missing | P2 | Collision polygon / playable bounds for chain_reservoir. |
| A-R005 | ember_sorting_floor_room_plate.png | ART | Missing | P2 | Authored isometric room plate for ember_sorting_floor. |
| A-R105 | ember_sorting_floor_collision_mask.json | DATA | Missing | P2 | Collision polygon / playable bounds for ember_sorting_floor. |
| A-R006 | penitent_crossing_room_plate.png | ART | Missing | P2 | Authored isometric room plate for penitent_crossing. |
| A-R106 | penitent_crossing_collision_mask.json | DATA | Missing | P2 | Collision polygon / playable bounds for penitent_crossing. |

## Support Room

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-S001 | reward_altar_room_plate.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S002 | reward_pedestal_common.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S003 | fountain_room_plate.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S004 | fountain_basin_idle.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S005 | shop_room_plate.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S006 | ash_merchant_sprite_idle.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S007 | forge_room_plate.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S008 | cold_forge_anvil_idle.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S009 | boss_antechamber_plate.png | ART | Missing | P2 | Support-room or interactable art. |
| A-S010 | sealed_ash_warden_gate_closed.png | ART | Missing | P2 | Support-room or interactable art. |

## Hub

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-H001 | hub_threshold_nave_plate.png | ART | Missing | P3 | Hub station or base art. |
| A-H002 | hub_hell_gate_idle.png | ART | Missing | P3 | Hub station or base art. |
| A-H003 | hub_memory_pool_idle.png | ART | Missing | P3 | Hub station or base art. |
| A-H004 | hub_reliquary_altar_idle.png | ART | Missing | P3 | Hub station or base art. |
| A-H005 | hub_forge_station_idle.png | ART | Missing | P3 | Hub station or base art. |
| A-H006 | hub_codex_lectern_idle.png | ART | Missing | P3 | Hub station or base art. |
| A-H007 | hub_sealed_descent_door_locked.png | ART | Missing | P3 | Hub station or base art. |

## UI

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-U001 | ui_panel_reward_choice.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U002 | ui_panel_route_choice.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U003 | ui_panel_shop.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U004 | ui_panel_forge.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U005 | ui_panel_reliquary.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U006 | ui_panel_run_result.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U007 | ui_panel_weapon_ascension.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U008 | ui_health_frame.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U009 | ui_judgment_meter_frame.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U010 | ui_boss_health_frame.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U011 | ui_prompt_e_key.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U012 | ui_rarity_common_trim.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U013 | ui_rarity_rare_trim.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |
| A-U014 | ui_rarity_legendary_trim.png | ART | Missing | P1 | Interface frame/icon for non-debug presentation. |

## Patron/Boon

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-BO001 | patron_chain_saint_icon.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO002 | patron_chain_saint_header.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO003 | boon_chain_stagger.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO004 | boon_chain_root.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO005 | boon_chain_heavy_bonus.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO006 | boon_chain_dash_bind.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO007 | boon_chain_riposte_mark.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO008 | boon_chain_ultimate_shackle.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO009 | boon_chain_echo_lash.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO010 | boon_chain_execution_meter.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO011 | patron_furnace_mother_icon.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO012 | patron_furnace_mother_header.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO013 | boon_furnace_burn.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO014 | boon_furnace_ash_trail.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO015 | boon_furnace_explosion.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO016 | boon_furnace_hazard_boost.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO017 | boon_furnace_low_hp_fire.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO018 | boon_furnace_heavy_ember.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO019 | boon_furnace_dash_ignite.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO020 | boon_furnace_final_flame.png | ART | Missing | P1 | Patron/boon identity icon or header art. |
| A-BO021 | patron_blind_judge_icon.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO022 | patron_blind_judge_header.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO023 | boon_judge_mark.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO024 | boon_judge_crit.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO025 | boon_judge_execution.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO026 | boon_judge_meter_gain.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO027 | boon_judge_perfect_dodge.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO028 | boon_judge_ultimate_damage.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO029 | boon_judge_first_strike.png | ART | Missing | P2 | Patron/boon identity icon or header art. |
| A-BO030 | boon_judge_sentence.png | ART | Missing | P2 | Patron/boon identity icon or header art. |

## Forge/Weapon

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-F001 | forge_mark_serrated_edge_icon.png | ART | Missing | P1 | Forge mark or weapon ascension icon. |
| A-F002 | forge_mark_grave_weight_icon.png | ART | Missing | P1 | Forge mark or weapon ascension icon. |
| A-F003 | forge_mark_ash_step_icon.png | ART | Missing | P1 | Forge mark or weapon ascension icon. |
| A-F004 | weapon_ascension_martyr_blade_icon.png | ART | Missing | P1 | Forge mark or weapon ascension icon. |
| A-F005 | weapon_ascension_warden_breaker_icon.png | ART | Missing | P1 | Forge mark or weapon ascension icon. |
| A-F006 | weapon_ascension_ash_serpent_edge_icon.png | ART | Missing | P1 | Forge mark or weapon ascension icon. |

## Hazard

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-Z001 | hazard_ash_vent_idle.png | ART | Missing | P1 | Hazard state visual. |
| A-Z002 | hazard_ash_vent_warning.png | ART | Missing | P1 | Hazard state visual. |
| A-Z003 | hazard_ash_vent_active.png | ART | Missing | P1 | Hazard state visual. |
| A-Z004 | hazard_ash_vent_cooldown.png | ART | Missing | P1 | Hazard state visual. |
| A-Z005 | hazard_ember_grate_idle.png | ART | Missing | P1 | Hazard state visual. |
| A-Z006 | hazard_ember_grate_warning.png | ART | Missing | P1 | Hazard state visual. |
| A-Z007 | hazard_ember_grate_active.png | ART | Missing | P1 | Hazard state visual. |
| A-Z008 | hazard_ember_grate_cooldown.png | ART | Missing | P1 | Hazard state visual. |
| A-Z009 | hazard_falling_cinder_warning_marker.png | ART | Missing | P1 | Hazard state visual. |
| A-Z010 | hazard_falling_cinder_impact.png | ART | Missing | P1 | Hazard state visual. |

## VFX

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-V001 | vfx_light_attack_arc_4dir.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V002 | vfx_heavy_attack_arc_4dir.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V003 | vfx_q_riposte_guard.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V004 | vfx_q_riposte_counter_slash.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V005 | vfx_ultimate_judgment_break_windup.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V006 | vfx_ultimate_judgment_break_slash.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V007 | vfx_enemy_hit_spark.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V008 | vfx_enemy_death_ash_burst.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V009 | vfx_dash_trail.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V010 | vfx_reward_claim.png | ART | Missing | P1 | Combat or interaction VFX. |
| A-V011 | vfx_heal.png | ART | Missing | P1 | Combat or interaction VFX. |

## Audio

| ID | Asset | Lane | Status | Priority | Need |
| --- | --- | --- | --- | --- | --- |
| A-A001 | sfx_player_light_attack.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A002 | sfx_player_heavy_attack.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A003 | sfx_player_dash.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A004 | sfx_player_hit.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A005 | sfx_enemy_warning.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A006 | sfx_enemy_hit.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A007 | sfx_enemy_death.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A008 | sfx_gate_open.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A009 | sfx_reward_claim.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A010 | sfx_fountain_use.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A011 | sfx_forge_apply.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A012 | sfx_hazard_warning.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A013 | sfx_boss_phase.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A014 | sfx_boss_death.wav | AUDIO | Missing | P3 | SFX/music asset. |
| A-A015 | music_hub_ambience_loop.ogg | AUDIO | Missing | P3 | SFX/music asset. |
| A-A016 | music_combat_loop_01.ogg | AUDIO | Missing | P3 | SFX/music asset. |
| A-A017 | music_boss_loop_ash_warden.ogg | AUDIO | Missing | P3 | SFX/music asset. |
| A-A018 | music_victory_sting.ogg | AUDIO | Missing | P3 | SFX/music asset. |
| A-A019 | music_death_sting.ogg | AUDIO | Missing | P3 | SFX/music asset. |

# 7. First Ten Tickets

| Ticket | Name | Lane | Description |
| --- | --- | --- | --- |
| T-001 | Create tracker files in repo | DATA | Add docs/DEMO_ASSET_SYSTEM_TRACKER.md, data/production/demo_asset_tracker.json, validator. |
| T-002 | Write player combat kit spec | LOGIC | Define combo, heavy, Q, ultimate, meter, dash, cancel rules. |
| T-003 | Implement Judgment meter placeholder | LOGIC | Meter gain/spend, HUD placeholder, reset per run. |
| T-004 | Implement Q ability placeholder | LOGIC | Penitent Riposte preferred; Ashen Cleave fallback if riposte is too complex. |
| T-005 | Implement ultimate placeholder | LOGIC | Judgment Break with big slash placeholder and full-meter cost. |
| T-006 | Enemy interaction pass for first three enemies | LOGIC | Stagger/reaction/vulnerability windows for Grunt/Lunger/Spitter. |
| T-007 | Add PatronData and BoonData schema | DATA | Patron/boon/synergy definitions load from data. |
| T-008 | Select two active patrons per run | LOGIC | Random first, player-choice later. |
| T-009 | Implement Chain Saint first boon set | DATA/LOGIC | 8 boons with stagger/control/riposte mechanics. |
| T-010 | Implement Furnace Mother + Chain synergy | DATA/LOGIC | Burn/ash boons and first synergy boons. |

# 8. Non-Negotiable Production Rules

Do not make final art for mechanics that are not accepted yet.

Do not add new weapons before the first weapon has Q, ultimate, forge marks, and ascension.

Do not add more than three demo patrons before Chain Saint, Furnace Mother, Blind Judge work.

Do not expand rooms until one authored combat room works with collision, sockets, hazards, and gates.

Do not treat placeholders as final; mark them explicitly in the tracker.

Every patch must state what it touches, what it does not touch, test checklist, and commit command.